# 📘 Project: Multi-Platform Migration Orchestration Engine

Objective: Automate migration from IBM Classic + heterogeneous environments to IBM Cloud VPC

# 1. Problem Statement

Customers are running workloads across multiple environments:

- IBM Classic (VSI + VLAN)

- VMware (vSphere + NSX)

- Hyper-V

- Bare Metal servers

- Physical/Virtual Firewalls

- Kubernetes clusters

These environments differ significantly in:

- Networking models

- Security constructs

- Provisioning APIs

- Workload formats

👉 Today, migration is manual, error-prone, and non-repeatable

# 2. Goal

Build a Migration Orchestration Platform that:

- Discovers source infrastructure

- Normalizes into a unified model

- Translates into IBM VPC-compatible infrastructure

- Generates Infrastructure-as-Code (Terraform)

- Executes migration workflows

- Supports multiple migration strategies

# 3. Scope

## 3.1 In Scope

### Source Platforms

- IBM Classic (VSI, VLAN)

- VMware (vSphere + NSX)

- Hyper-V

- Bare Metal servers

- Firewalls (generic abstraction)

- Kubernetes clusters

### Target Platform

- IBM Cloud VPC

### Migration Types

- Lift & Shift (VMs)

- Replatform / Modernization

- Rebuild (Bare Metal)

- Kubernetes migration

## 3.2 Out of Scope (Phase 1)

- Real-time live migration (no downtime)

- Full firewall feature parity (partial translation only)

- Multi-cloud target (AWS/Azure – future phase)

# 4. High-Level Architecture

The system will follow a modular, adapter-based architecture.

## Core Components

- API Layer (Control Plane)

- Adapter Layer (per source platform)

- Canonical Model Layer

- Translation Engine

- Dependency Graph Engine

- Terraform Generator

- Migration Orchestrator

- Execution Modules (Data/K8s/etc.)

# 5. Functional Requirements

## 5.1 Discovery

Each source platform must support discovery via adapters.

### Output:

- VMs / Compute

- Networks (VLAN, NSX, switches)

- Security rules

- Storage

- Kubernetes resources

👉 Output format must be JSON

## 5.2 Canonical Model

All discovered data must be converted into a common schema.

### Core Entities:

- ComputeResource

- NetworkSegment

- SecurityPolicy

- StorageVolume

- KubernetesResource

### Requirements:

- Must be platform-agnostic

- Must include dependencies

- Must include metadata (source, region, etc.)

## 5.3 Adapter Framework

Each platform must implement a standard interface:

- discover()

- normalize()

- translate()

- migrate()

### Adapters Required:

- IBM Classic Adapter

- VMware Adapter

- Hyper-V Adapter

- Bare Metal Adapter

- Firewall Adapter

- Kubernetes Adapter

## 5.4 Dependency Graph

System must:

- Build graph of resources

- Identify dependencies (VM → DB → network → firewall)

- Execute in correct order

### Capabilities:

- Topological sorting

- Cycle detection (fail fast)

## 5.5 Translation Engine

Convert canonical model → IBM VPC model

### Required Transformations:

| Source | Target |
| --- | --- |
| VLAN / NSX | Subnet (CIDR) |
| Firewall rules | Security Groups |
| VM | VPC VSI |
| K8s | Managed cluster |

### Must Handle:

- CIDR allocation

- Conflict detection

- Rule normalization

## 5.6 Terraform Generation

System must generate Terraform code for:

- VPC

- Subnets

- Security groups

- Compute instances

### Requirements:

- Modular templates

- Reusable components

- No hardcoding

## 5.7 Migration Strategy Engine

System must decide migration type per workload:

- Lift & Shift

- Replatform

- Rebuild

- Kubernetes migration

### Decision based on:

- Resource type

- Platform

- Statefulness

- Dependencies

## 5.8 Workflow Orchestration

Use a workflow engine (Temporal recommended).

### Required Workflows:

- Discovery

- Normalization

- Planning

- Provisioning

- Migration

- Validation

- Cutover

### Requirements:

- Retry support

- Rollback capability

- Long-running execution support

## 5.9 Data Migration

Must support:

- Initial data sync

- Incremental sync

- Final sync before cutover

### Approach:

- File-based sync (rsync abstraction)

- DB replication (mock in Phase 1)

## 5.10 Kubernetes Migration

System must support:

- Backup

- Restore

- Validation

### Approach:

- Velero-like abstraction

## 5.11 Firewall Translation

System must:

- Extract firewall rules

- Normalize rules

- Convert to security groups

### Limitations:

- Some rules may not map directly

- Must log unsupported cases

## 5.12 API Layer

Expose APIs:

- POST /discover/{adapter}

- POST /normalize

- POST /plan

- POST /execute

- GET /status/{job_id}

- GET /graph

# 6. Non-Functional Requirements

## 6.1 Reliability

- All operations must be idempotent

- Support retries

## 6.2 Scalability

- Handle 20–30 VMs per migration (initial)

- Extendable to 100+

## 6.3 Extensibility

- Add new adapters without core changes

## 6.4 Observability

- Structured logging

- Workflow tracking

## 6.5 Security

- No secrets in code

- Config-driven credentials

# 7. Data Model (High-Level)

### Migration Plan

- Resources

- Dependencies

- Execution steps

- Strategy per workload

### Resource Metadata

- Source platform

- Region

- Tags

# 8. Execution Flow

- User triggers migration

- Discovery runs via adapters

- Data normalized

- Dependency graph built

- Translation engine generates target model

- Terraform generated

- Infrastructure provisioned

- Data migrated

- Validation performed

- Cutover executed

# 9. MVP Definition (Phase 1)

Focus only on:

- IBM Classic + VMware

- VM migration (no bare metal yet)

- Basic network translation

- Terraform generation

- Manual cutover

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Network conflicts | Pre-validation |
| Data inconsistency | Incremental sync |
| Firewall mismatch | Partial translation + logs |
| Dependency errors | Graph validation |

# 11. Deliverables

- Source code (modular architecture)

- API service

- Workflow implementation

- Terraform templates

- Sample datasets

- Documentation (README + architecture)

# 12. Success Criteria

- End-to-end migration simulation works

- Terraform successfully generated

- Workflows execute without failure

- Supports at least 2 adapters (IBM + VMware)

# 13. Future Enhancements

- AWS / Azure support

- Live migration (near-zero downtime)

- UI dashboard

- Advanced firewall translation

- Cost optimization engine

# Bottom Line

This is not a script or tool. It is:

A Migration Control Plane + Execution Engine